CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: NoIdea
Project Name: CalendarHub

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
1		Plan and prepare Sprint Review Checklist	Jairus John Garcia	Implementation Plan	Y
		Code [Create User Account]	Jan Daniel Laborada	Source Code	Y
		Test [Create User Account]	Diane Recuerdo	Test Scorecard Result	Y	Use Test Scorecard done in CS 191
		Code Review [Create User Account]	Jairus John Garcia	Code Review Result	Y
		Sprint Review	Jairus John Garcia	Sprint Review Document	Y
		Sprint Retrospect	Jairus John Garcia	Sprint Retrospect Document	Y	Link to Sprint Release Codes in GitHub
2		Plan and prepare Sprint Review Checklist	Jairus john Garcia	Implementation Plan	Y
		Code [Maintain Calendar]	Diane Recuerdo	Source Code	Y
		Test [Maintain Calendar]	Jairus john Garcia	Test Scorecard Result	Y
		Code Review [Maintain Calendar]	Jan Daniel Laborada	Code Review Result	Y
		Sprint Review	Jairus John Garcia	Sprint Review Document	Y
		Sprint Retrospect	Jan Daniel Laborada	Sprint Retrospect Document	Y

3		Plan and prepare Sprint Review Checklist	Jairus John Garcia	Implementation Plan	Y
		Code [Categorize]	Diane Recuerdo	Source Code	Y
		Test [Categorize]	Jan Daniel Laborada	Test Scorecard Result	Y
		Code Review [Categorize]	Jan Daniel Laborada	Code Review Result	Y
		Sprint Review	Jairus John Garcia	Sprint Review Document	Y
		Sprint Retrospect	Jairus John Garcia	Sprint Retrospect Document	Y

4		Plan and prepare Sprint Review Checklist	Jairus John Garcia	Implementation Plan	Y
		Code [Categorize]	Jan Daniel Laborada	Source Code	Y
		Test [Categorize]	Jairus John Garcia	Test Scorecard Result	Y
		Code Review [Categorize]	Jairus John Garcia	Code Review Result	Y
		Sprint Review	Jairus John Garcia	Sprint Review Document	Y
		Sprint Retrospect	Jairus John Garcia	Sprint Retrospect Document	Y