CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: NoIdea
Project Name: CalendarHub

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
1		Plan and prepare Sprint Review Checklist	Jairus John Garcia	Implementation Plan	Y
		Code [users_controllers.rb, README.md]	Jan Daniel Laborada	Source Code	Y
		Test / [Create User Account / - Creation successful / - Invalid input / - Cancel creation]	Diane Recuerdo		Y
		Code Review [users_controllers.rb, README.md]	Jairus John Garcia	Code Review Result	Y
		Sprint Review	Jairus John Garcia	Sprint Review Document	Y
		Sprint Retrospect	Jairus John Garcia	Sprint Retrospect Document	Y	Link to Sprint 1 Release Codes in GitHub
2		Plan and prepare Sprint Review Checklist	Jairus john Garcia	Implementation Plan	Y
		Code / [events_controller.rb, README.md]	Diane Recuerdo	Source Code	Y
		Test / [Maintain Calendar / - Add event / - Edit event / - Delete event]	Jairus john Garcia		Y
		Code Review / [events_controller.rb, README.md]	Jan Daniel Laborada	Code Review Result	Y
		Sprint Review	Jairus John Garcia	Sprint Review Document	Y
		Sprint Retrospect	Jan Daniel Laborada	Sprint Retrospect Document	Y	Link to Sprint 2 Release Codes in GitHub

3		Plan and prepare Sprint Review Checklist	Jairus John Garcia	Implementation Plan	Y
		Code / [users_controllers.rb, README.md]]	Diane Recuerdo	Source Code	Y
		Test / [Integration of User Account - Log-in on existing account / - Sign-up for new account / - Invalid input checking]	Jan Daniel Laborada		Y
		Code Review / [users_controllers.rb, README.md]]	Jan Daniel Laborada	Code Review Result	Y
		Sprint Review	Jairus John Garcia	Sprint Review Document	Y
		Sprint Retrospect	Jairus John Garcia	Sprint Retrospect Document	Y	Link to Sprint 3 Release Codes in GitHub

4		Plan and prepare Sprint Review Checklist	Jairus John Garcia	Implementation Plan	Y
		Code / [events_controller.rb, README.md]	Jan Daniel Laborada	Source Code	Y
		Test / [Categorize / - Use category type / - Edit category type]	Jairus John Garcia		Y
		Code Review / [events_controller.rb, README.md]	Diane Recuerdo	Code Review Result	Y
		Sprint Review	Jairus John Garcia	Sprint Review Document	Y
		Sprint Retrospect	Jairus John Garcia	Sprint Retrospect Document	Y	Link to Sprint 4 Release Codes in GitHub