CS 192 Software Engineering II
Lessons Learned Report

Prepared by: Jan Daniel Laborada / Date: February 15, 2017 / Developer’s Group Name: NoIdea / Project Name: CalendarHub / Sprint Number: 2
1. What were the main lessons your team learned in this sprint? / Our team learned how to use Ruby on Rails and employ its features to simplify the creation of this output. Also, the some of the technologies used in our previous sprint were inefficient and that there were better implementations available. / 2. Describe one example of what went right in this sprint. / The use of RoR gems in creating a month-view calendar and taking advantage of the scaffold feature or RoR in generating the MVC for events. / 3. Describe one example of what went wrong in this sprint. / Attempting to create a pop-up for a list of events on a specific day when the number of events for that day exceeds four. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / Next sprint, we will look-up sample implementations of the function we are trying to create before coding it by ourselves. This way, we can familiarize ourselves on the standards for coding that function and the libraries that we can use.